# SYSTEM PROGRESS

NAD REQTRACK

- The system was successfully deployed and the NAD team adequately Trained in total of 4 trainings. The system is now under use with their budgets fully uploaded in the system and requisitions are being made.

STTS SYSTEM

| Module | Status | Comment |
| --- | --- | --- |
| Authentication | Complete | This includes registration, Login |
| Applications module | Complete | SR6, SR4, QDS |
| Quality Assurance | 50% | Import and export permits, planting returns and subgrower modules |
| System configurations | 80% | Users, Roles and permissions, Crops and crop varieties |